Team ID Project Name

Team Members

# PROJECT PLANNING PHASE

NM2025TMID04832

Medical Inventory Management System

AAMEER MOHAMED N (Reg.No:910322104001)

AJITH M (Reg.No:910322104004)

KARUPPAIAH A (Reg.No: 910322104024)

SUTHAKAR M (Reg.No:910322104056)

Folder Reference: Document/ProjectPlanning Phase/ Includes:

- Project Planning (1).pdf

- Readme.md

- Milestones and Phases Milestone Description

- Requirement Gathering & Feasibility Study

- System Design & Architecture

- Backend & Database Development

- Frontend Interface Development

- Integration & Testing

- Deployment & Maintenance

- Resource Planning Resource	Responsibility

Project Manager Planning, coordination

Developers QA Engineers

Backend & frontend development Testing and validation

Database Admin Data schema design UI/UX Designer Interface prototyping

- Timeline

Phase	Duratio

n

Ideation & Requirement Analysis Design & Architecture Implementation

Testing & Debugging Deployment

2 Weeks

3 Weeks

4 Weeks

2 Weeks

1 Week

Phase

- Risk Management Risk

Server downtime

Data corruption

Mitigation

Cloud-based backup Scheduled database backups

Duratio n

Delayed procurement Automated reorder alerts